Gap Analysis: Plan vs. Reality

| Metric Category | Source in Plan | Current Status | Action Required |
| --- | --- | --- | --- |
| Advanced Box Score | B-Ref (Usage, TS%, AST%, TOV%) | ❌ Not Computed | Compute from PBP (Phase 5a) |
| Four Factors | eFG%, FT Rate, ORB% | ❌ Not Computed | Compute from PBP (Phase 5a) |
| Play Types | Synergy (ISO, PnR, Post Up) | ❌ Missing | Fetch via NBA API (Phase 5b) |
| Tracking / Style | Drives, Touches, Catch & Shoot | ❌ Missing | Fetch via NBA API (Phase 5b) |
| Impact Metrics | RAPM, EPM, LEBRON | ✅ RAPM Done | Sufficient (Use RAPM as target) |
| Archetypes | Logic-based classification | ❌ Not Built | Build Classifiers (Phase 6) |

Execution Plan: The "Missing Middle"

We need to launch two parallel workstreams: Computing what we can (to ensure it matches our clean possession logic) and Fetching what we can't (proprietary tracking data).

Stream A: The "Box Score Plus" Engine (Compute)

Goal: Calculate robust descriptive stats using our clean possessions.parquet to ensure garbage time is filtered out.

New Script: src/data_compute/compute_player_profiles.py

This script will aggregate events per player to calculate:

- Usage Rate (USG%): (FGA + 0.44*FTA + TOV) / Team_Possessions (Weighted by minutes).

- True Shooting (TS%): PTS / (2 * (FGA + 0.44*FTA)).

- Creation Estimates:

  - AST%: Box score assist rate.

  - TOV%: Turnovers per 100 plays.

- Rebounding:

  - ORB% / DRB%: Share of available rebounds grabbed while on court.

Stream B: The "Tracking" Fetcher (Fetch)

Goal: Get the "Synergy" and "Second Spectrum" data that describes style.

New Script: src/data_fetch/fetch_tracking_data.py

We need to hit specific nba_api endpoints that we haven't touched yet.

- Play Type Profiles (synergyplaytypes):

  - Columns: PCT_ISO, PCT_PNR_HANDLER, PCT_SPOT_UP, PPP_ISO, etc.

  - Why: Defines if a player is a "Ball Dominant Creator" or "Spot Up Shooter."

- Tracking Data (leaguedashptstats, leaguedashplayerptshot):

  - Drives: DRIVES, PASS_OFF_DRIVE_PCT.

  - Touches: AVG_SEC_PER_TOUCH, AVG_DRIBBLES.

  - Shooting: CATCH_SHOOT_FGA, PULL_UP_FGA.

  - Defense: DEF_RIM_FG_PCT (Rim Protection).

Stream C: The Evaluation Engine (Model)

Goal: Combine RAPM (Value) + Box/Tracking (Style) to output your Archetypes.

New Script: src/modeling/evaluate_players.py

- Merge: Join RAPM, Computed Stats, and Fetched Tracking data into one player_season_master.parquet.

- Classify: Implement your logic:

  - If USG% > 25 & PnR_Freq > 30% → "Ball Dominant Creator"

  - If SpotUp_Freq > 40% & USG% < 18% → "Stationary Shooter"

- Predict: Regress RAPM against Style Stats to see which playstyles are currently undervalued by the market.